Minutes

SET08103 – Software Engineering Methods Group Project

Date | time 30/01/2023 | 13:30 | Meeting called to order by Andy

Next Meeting: TBC Friday 3rd

# In Attendance

Ben Loughrey – Product Owner. Tim Honisett – Team member.

Andy Dickinson – Scrum Master. Emma Davidson – Team member. Absent (Team notified

in advance), Reason - Health

# Progress since last meeting

First meeting, so N/A

# Meeting tasks

* Finish individual setup GIT/IntelliJ/Docker etc.
* Setup project Git repo.
* Review assignment.
* Start Code of Conduct.
* Start User stories.
* Consider backlog.

# Outcome of meeting / Tasks completed

* Most individuals setup, some issues on one machine to be looked at
* Git repo setup
* Assignment talked through and thought about, further reviewing required.
* User stories started/considered.
* Teams meeting with Kevin:
  + No GUI required, only requirement for CW is outputting to console, ideally push to Amazon web services, but not required.
  + SQL to be hosted in own docker container (MySQL)
  + Zube to be used for Kanban board (google) – text or markdown file
  + Assignment to be broken into 4 or 5 user stories

# Tasks to continue / complete prior to next meeting

* Finish individual setup GIT/IntelliJ/Docker etc.

# Tasks for next meeting

* Continue to review assignment.
* Start code of conduct
* Look into Zube – setup markdown file (or text)
* Consider backlog – lump tasks into 4 or 5 user stories

# Other points to note